## Slide 3: Stakeholder Map
Notes: As with all companies, there are individuals or groups who are directly or indirectly affected by activities done by that company, called stakeholders. Stakeholders have an interest or are involved in the company’s decisions and can both positively and negatively impact their projects. This presentation identifies the stakeholders for BT and helps to identify and understand the different views and decision making power these stakeholders have.
Stakeholder analysis is a key tool for companies and their projects to be successful. Without fully mapping out those that are affected by a project, requirements can be missed or assumptions can be made that cause the project to fail. This causes rework to be done and projects to go above their anticipated budget, as well as outside their anticipated timeline.

## Slide 4: Identifying Stakeholders
What is a stakeholder?
  Project team members
  Customer
  Suppliers
  Employees
  City/Community
  Professional organizations
  Any individual impacted by the project
  Any individual to support the project

## Slide 5: Identifying Stakeholders
Why identify stakeholders?
  It increases the chances for success
  Additional ideas
  Varied perspectives
  Gains buy-in
  Increases credibility

## Slide 6: Identifying Stakeholders
How to identify stakeholders to my project?
  Walk through anticipated scope/process
    Beneficiaries of the effort
    Directly involved with the beneficiaries of the effort
    Jobs that may be affected by project or results
    Government officials
    Influencers
    Interest in outcome
  Get ideas from stakeholders as you identify them

## Slide 7
RACI Matrix

## Slide 8: RACI Matrix: Why is it used?
Critical tool to understand and align the responsibilities of stakeholders.

## Slide 9: RACI Matrix: Why is it used?
Alleviates power struggles

## Slide 10: RACI Matrix: Why is it used?
Reduces lack of ownership

## Slide 11: RACI Matrix: Why is it used?
Sets clear expectations!

## Slide 12: RACI Matrix: An Overview

## Slide 13: RACI Matrix: R.A.C.I.
Responsible
Accountable
Consulted
Informed

## Slide 14: RACI Matrix: R.A.C.I.
Responsible
Accountable
Consulted
Informed
Who is/will be doing this task?
Who is assigned to work on this task?

## Slide 15: RACI Matrix: R.A.C.I.
Responsible
Accountable
Consulted
Informed
Who’s head will roll if this goes wrong?
Who has the authority to sign off the work?

## Slide 16: RACI Matrix: R.A.C.I.
Responsible
Accountable
Consulted
Informed
Who can tell me more about this task?
Who are the Subject Matter Experts?

## Slide 17: RACI Matrix: R.A.C.I.
Responsible
Accountable
Consulted
Informed
Who’s work depends on this task?
Who has to be kept update about the progress?

## Slide 18: RACI Matrix: Breakdown

## Slide 19: RACI Matrix: Breakdown

## Slide 20: RACI Matrix: Breakdown

## Slide 21: RACI Matrix: TheBAGuide.com Template

## Slide 22: RACI Matrix: A Practical Example

## Slide 23: RACI Matrix: Final Validation

## Slide 24: RACI Matrix: Final Validation

## Slide 25: RACI Matrix: Final Validation
At least one person Responsible (R) per task

## Slide 26: RACI Matrix: Final Validation
At least one person Responsible (R) per task
At least one person Accountable (A) per task

## Slide 27: RACI Matrix: Final Validation
At least one person Responsible (R) per task
At least one person Accountable (A) per task
Only one person Responsible (R) per task

## Slide 28: RACI Matrix: Final Validation
At least one person Responsible (R) per task
At least one person Accountable (A) per task
Only one person Responsible (R) per task
Only one person Accountable (A) per task

## Slide 29: RACI Matrix: Final Validation
Rinse and repeat for each task

## Slide 30: RACI Matrix: Final Step
Gain agreement from your stakeholders before your project starts